## Slide 1: Software Engineering Project Review
組員：105598054 陳佐昂
105598016 林杰毅
106598024 鍾承翰
106598060 吳彥銘
2017/11/01
第三組

## Slide 2
Outline
  Personal Evaluation to Project Contributions
  Analysis and Design Models
  Overall Project Deliverables
  Change History of The Project
  Evaluation to Consistency of Design and Implementation
  Project Retrospective
  Implementation
  Demo

## Slide 3: Personal Evaluation to Project Contributions

## Slide 4: Analysis and Design Models
Use case

## Slide 5: Analysis and Design Models
User Management

## Slide 6: Analysis and Design Models
Course Managent and Homework Submit System

## Slide 7: Analysis and Design Models
新增使用者

## Slide 8: Analysis and Design Models
刪除帳戶

## Slide 9: Analysis and Design Models
新增課程

## Slide 10: Analysis and Design Models
刪除課程

## Slide 11: Analysis and Design Models
上傳作業

## Slide 12: Analysis and Design Models
查詢成績

## Slide 13: Analysis and Design Models
上傳作業腳本

## Slide 14: Analysis and Design Models
批改作業

## Slide 15: Analysis and Design Models
Sequence Diagram

## Slide 16: Overall Project Deliverables

## Slide 17: Change History of The Project

## Slide 18: Evaluation to Consistency of Design and Implementation
Notes: Zombie acception test mocha unit test 是架CI jenkins 來跑整合測試

## Slide 19: Project Retrospective
No.1身為使用者，我希望能登入PASS系統
，使得我能使用此服務
No. 2 身為老師，我希望能使用PASS系統管理所有我教授的課程
No.3身為課程管理者，我希望能管理課程中所有學生的上傳作業

## Slide 20: Implementation
No.4身為學生，我希望能上傳課程指派的作業
No.5身為課程管理者，我希望瀏覽作業的繳交狀況
No.6身為課程管理者，我希望看到學生成績報表，使得我可以了解學生學習狀況

## Slide 21: Demo
任務名稱 | 工期 | 開始時間 | 完成時間 | 工時
-1PASS系統 | 92工作日 | 106/10/03 | 107/01/03 | 397工作小時
-1.1需求文件撰寫 | 92工作日 | 106/10/03 | 107/01/03 | 84工作小時
1.1.1專案執行計畫 | 3工作日 | 106/10/03 | 106/10/06 | 9工作小時
1.1.2軟體需求規格撰寫 | 45工作日 | 106/10/03 | 106/11/17 | 25工作小時
1.1.3軟體設計描述 | 39工作日 | 106/10/25 | 106/12/03 | 28工作小時
1.1.4軟體測試文件 | 20工作日 | 106/11/10 | 106/12/20 | 31工作小時
1.1.5文件遞交 | 1工作日 | 107/01/03 | 107/01/03 | 1工作小時
-1.2專案管理 | 92工作日 | 106/10/03 | 107/01/03 | 79工作小時
1.2.1專案企劃 | 3工作日 | 106/10/03 | 106/10/06 | 9工作小時
1.2.2專案控管 | 92工作日 | 106/10/03 | 107/01/03 | 70工作小時
-1.3系統工程 | 14工作日 | 106/10/06 | 106/10/20 | 16工作小時
1.3.1需求分析 | 7工作日 | 106/10/06 | 106/10/13 | 6工作小時
1.3.2系統設計 | 7工作日 | 106/10/13 | 106/10/20 | 10工作小時
-1.4軟體設計 | 23工作日 | 106/10/11 | 106/11/03 | 67工作小時
1.4.1使用者驗證身分設計 | 2工作日 | 106/10/11 | 106/10/13 | 8工作小時

## Slide 22: Task Scheduling
任務名稱 | 工期 | 開始時間 | 完成時間 | 工時
-1.6整合與測試 | 13工作日 | 106/12/03 | 106/12/16 | 17工作小時
1.6.1整合測試 | 13工作日 | 106/12/03 | 106/12/16 | 10工作小時
1.6.2軟體系統測試 | 5工作日 | 106/12/07 | 106/12/12 | 5工作小時
1.6.3軟體接受度測試 | 1工作日 | 106/12/08 | 106/12/09 | 2工作小時